## Slide 1: Week 1 - May 7, 2021 – Friday Sync Up
Vivado
  Downloaded
  Proceeding onto the tutorial
Papers read
  Review of Seizure Detection to Seizure Prediction
  Neural Interfaces with Embedded Machine Learning
  Flash-Based NUS ADC With Hybrid Quantization Enabling Digital AA Filter
What’s next?
  Continuous-Time ADC DSP DAC System with No Clock
  Tutorial for Vivado

## Slide 2: Week 2 - May 14, 2021 – Friday Sync Up
Vivado
  Continuing the tutorial
Papers read
  Continuous-Time ADCDSPDAC System With No Clock
  Analog Integrated Circuit Design – Data Converter Fundamentals
What’s next?
  Finishing the Vivado Tutorial
  MicroBlaze Tutorial

## Slide 3: Week 3 - May 21, 2021 – Friday Sync Up
Vivado
  Fcl layer
  Convolution layer -- > keeps crashing at the co-simulation part
Microblaze
  Warnings about unconnected pins that were connected…
  Implementation failed (something about missing connection on input pin in a LUT cell)
ADC implementation in Matlab
  Research on Conventional ADC
  In progress

## Slide 4: Week 4 - May 28, 2021 – Friday Sync Up
ADC in conventional sampling and level-crossing
  Synced-up with Jay to discuss ideas about non-uniform sampling
  Studying Matlab Code on ADC
What’s next?
  Model a sign wave + 4 bit ADC
    Focus on level-crossing sampling
    Applying Fourier Transform on level-crossing before and after the filtering ADC
    Calculate SNR

## Slide 5: Week 5 – June 4, 2021 – Friday Sync Up
MatLab Code
  Examined and understood the MatLab code for non-uniform sampling ADC
    Corresponded with Jay to discuss the problem with the filter
  Read a paper about NUS ADC Architecture with Reconfiguration
In progress
  Design Filter for NUS ADC
    Filter not working in the original code
  Implement the NUS ADC on FPGA

## Slide 6: Week 6 – June 11, 2021 – Friday Sync Up
MatLab Code
  Finished designing the basic NUS ADC filter
In progress
  Translate the NUS ADC filter on C/Verilog and test it on FPGA

## Slide 7: Week 7 – June 18, 2021 – Friday Sync Up
NUS Filter on FPGA
  C++ Code prototype [Wednesday]
  Meeting with Jay to discuss about code on FPGA
Next steps
  Test on FPGA

## Slide 8: Week 8 – June 25, 2021 – Friday Sync Up
NUS Filter C++ code
  Created testbench file for NUS ADC Filter C++ code
  Created a running NUS filter C++ code
  Computation error (rms avg error of 11)
    Sinc function
    Integral Riemann sum
    Convolution
Next steps
  Debug the filter to produce expected output
  Test of FPGA

## Slide 9: Week 9 – July 2, 2021 – Friday Sync Up
NUS Filter C++ code
  Fixed the filter code to output expected values
  Root mean square error of 0.0237
  Error with exporting RTL
Next steps
  Look into Fundamentals of discreet Fourier Transform
    How and why SNR gets better after filter
  Block design in Vivado
    Create Microblaze diagram with IP block
  Test of FPGA

## Slide 10: Week 10 – July 9, 2021 – Friday Sync Up
NUS Filter C++ code
  Created a NUS ADC filter that can accept different numbers of inputs
  Still encountering the same problem with exporting RTL
    Problem with licensing? Genesys2 not included, will try Nexys Video next
Next steps
  Block design in Vivado
    Create Microblaze diagram with IP block?
    Test on Nexys Video Board (can try the remote access with Jose)

## Slide 11: Week 11 – July 16, 2021 – Friday Sync Up
Block Diagram
  Basic Nexys Video
  Nexys Video with filter
  Bitstream generated
  Creating test files for Vitis
Next steps
  Finish test files
  Test on Nexys Video Board

## Slide 12: Week 12– July 23, 2021 – Friday Sync Up
FPGA Testing
  Created test files for Vitis
  Built and started testing for FPGA
Next steps
  Debug
    The runtime is too long
    The program takes too long to reach the actual testing

## Slide 13: Week 13 – July 30, 2021 – Friday Sync Up
FPGA Testing
  Weird program output
    Block diagram was faulty
  Looked up on internet to set up a block diagram for Nexys video
Document for NUS ADC filter
  Started documenting examples and experimented with the different filters
Next steps
  Debug
  Finish documentation

## Slide 14: Week 14 – August 6, 2021 – Friday Sync Up
FPGA Testing
  Basic Nexys Video works fine (prints Hello World)
  Program output format is good
  Wrong output values (all 0’s)
    Maybe it’s the double vs float in HLS
    Reduce input signal frequency to see if it’s actually the precision that’s the problem
Document for NUS ADC filter
  Did some SNDR calculations with NUS ADC
  Look into SNDR in MATLAB
  Create a figure to show what is the expect bitstream on time domain and frequency, and show after the filter what’s the bitstream on time domain and frequency
  Need to compare the values in a table for example
Next steps
  Change the HLS programs and see if the problem fixes itself
  Finish documentation

## Slide 15: Week 15 – August 13, 2021 – Friday Sync Up
FPGA Testing
  Fixed memory mapping errors
  Program output is good
  Smaller frequency = better error
    10000Hz: 0.0012
    1000000Hz: 0.11
Add Albert’s block to receive more data with Nexys Video
  Debug: stuck on the init_platform()
Next steps: Document for NUS ADC filter
  Look into SNDR in MATLAB
  Create a figure to show what is the expect bitstream on time domain and frequency, and show after the filter what’s the bitstream on time domain and frequency
  Need to compare the values in a table for example
  Set of inputs that got the correct results, document the frequency difference inputs
  Finish documentation

## Slide 16: Week 16 – August 20, 2021 – Friday Sync Up
Documentation Progress
  Looked more into SNR
  Reread the papers
  Played with Matlab code around, changing frequency values and ADC parameters such as sampling frequency
  Question about what to include and what not to include in the documentation
    A) SNR calculation
      Include as much as possible, understanding of the SNR, everything basically
      Definition of SNR and calculation, cite the paper(s)
      Snippets of Matlab code(in Appendix)
      Examples: Output from ADC with an input tone at frequency f1 (Example that Jay gave me) or MATLAB simulated data
        SNR calculation after the NUS filter
    B) NUS Filter
      Motivation (Cite the papers)
      Block diagram, why choosing each block
      The implementation on HLS
      C++ codes (appendix)
      Troubleshoot: cases in which the code works and not
        Eg: Different input frequencies
Next steps: Document for NUS ADC filter
  Look into SNDR in MATLAB
  Create a figure to show what is the expect bitstream on time domain and frequency domain, and show after the filter what’s the bitstream on time domain and frequency domain
  Need to compare the values in a table for example
  Set of inputs that got the correct results, document the frequency difference inputs
  Finish documentation